ICS261: SSAD & Project

Team number	9
Project Title	Intellisense for Web Based IDE
Document	Project Plan
Creation date	31/08/2015
Created By	Syed Juned Ali and Lashit Jain were mainly responsible for filling this document and the other members associated with the project are - Shivang Nagariya , Raj Manvar, Shalin Agrawal
Client	Mr. Amit Kriplani & Mrs Barna Bhattacharyya of Access Machines are the client mentors.

# Brief problem statement
The problem here being addressed is that we need to design a web based IDE with Intellisense involved with the help of the some editor like ACE. The editor must extend its intellisense with a number of languages like C++,C,C# Java etc. The basic motive is to make a really programming friendly environment which focuses on logic voiding the syntactical dependence. We need to achieve this by using reflection mechanism in the programming languages and handling the front end via Django Framework.
# Team Members
Lashit Jain– Integrate data source with Autocompletion in ACE Editor.
Shalin Agrawal - Integrate data source with Autocompletion in ACE Editor.
Raj Manvar – Application of reflection in C#
Shivang Nagariya - Handling Regex for parsing data in C and C++ .
Syed Juned Ali - Application of reflection in Java.

# Team Communication
We have a healthy communication among our team memebers. We have whatsapp and Facebook groups for the sharing of important links or data. We work on Asana, a common and suitable platform for all our work to get assembled and integration and all our virtual discussions.
We meet thrice a week in any one our team mates room and discuss the progress and plan the future steps.
# Development Environment
We will use Ace Editor as an base editor , GNU gcc as a base complier for C/C++ , JVM as base for JAVA and dmcs as base for C# , embed them all into our Intellisense Web-Based IDE.
We will be using Django as the web framework for the front-end and Ajax for the Execution of the back-end for implementing the intellisense.
We will be using bitbucket and github for collaboration of codes and for editing the codes we'll use sublime text editor and Eclpise(Luna).
We are also using Asana for task and resource management.
For documentation kile-latex editor.
# Milestone Schedule

Milestone	Due Date	Release	Deliverable?
Extraction of signature of common libraries in different languages and Integration of data source.	17/09/15	R1	Yes
Implementation of Intellisense via Ajax.		R1	Yes